High Level Design (HLD) — Mizuho AWS Landing Zone & Transit Hub (RH2H Transit Zone)

PAGE 1 — Cover Page & Document Control

High Level Design (HLD)
Mizuho — AWS Landing Zone & Transit Hub (RH2H Transit Zone)
Including SIEM/SOC integration (as per SOW)

Document Control

Document Identification

| Field | Value |
| --- | --- |
| File Name | Mizuho AWS Landing Zone & Transit Hub — High Level Design |
| Document Type | High Level Design (HLD) |
| Version | 1.0 |
| Template Reference | Template.docx (expired in workspace; headings reproduced to best ability based on prior visibility) |
| Sensitivity Classification | General / Client-Vendor Information |
| Document Owner | NTT DATA |
| Customer | Mizuho Bank Ltd |

Preparation

| Action | Name | Role / Function | Date |
| --- | --- | --- | --- |
| Prepared by | (TBD) | Cloud Architect | (TBD) |
| Reviewed by | (TBD) | (TBD) | (TBD) |
| Approved by | (TBD) | (TBD) | (TBD) |

Release

| Version | Date Released | Change Notice | Remarks |
| --- | --- | --- | --- |
| 1.0 | (TBD) | Initial release | Initial HLD based on provided SOW content |

— Page Break —

PAGE 2 — Table of Contents

- Solution Strategy
1.1 Overview
1.2 Current Situation (As-Is)
1.3 Current Architecture (As-Is)
1.4 Desired Scenario (To-Be)

- Scope, Requirements, and Limitations
2.1 Scope
2.2 Requirements
2.3 Limitations
2.4 Requirements Table
2.5 Assumptions Table
2.6 Constraints Table
2.7 Risks Table
2.8 Implementation Plan and Strategy

- Configuration Update / Change Process (Template Section: “Update Process”)
3.1 Overview
3.2 Project RACI Matrix (from SOW)
3.3 Infrastructure and Licenses
3.4 Professional Services
3.5 Deployment Activities
3.6 Acceptance Testing Activities

- Solution Architecture
4.1 The Solution
4.2 Key Components of the Solution
4.3 Security, Monitoring, Logging, and SIEM/SOC Integration

- Networking Solution
5.1 VPC Architecture and Subnet Design
5.2 Routing and Transit Connectivity
5.3 Direct Connect and Site-to-Site VPN
5.4 Inspection VPC and AWS Network Firewall
5.5 DNS and Name Resolution (TBD)

- Governance, IAM, and Guardrails
6.1 Identity Center / IAM
6.2 Logging / Audit (CloudTrail, Config)
6.3 Security Services (GuardDuty, etc.)

- Activities, RACI, Assumptions, and Sizing
7.1 Activities & RACI (Landing Zone & Transit Hub)
7.2 SIEM & SOC Activities & RACI
7.3 Data Transfer Sizing
7.4 SIEM & SOC Sizing
7.5 Connectivity Requirements

- Managed Services — Operations and Support
8.1 Service Delivery Process
8.2 Event Management
8.3 Incident Management (Priorities)
8.4 SLAs and SLOs

- Appendices
9.1 Solution Components
9.2 SIEM/SOC Solution Components
9.3 Open Items (TBD)

— Page Break —

PAGE 3 — 1. Solution Strategy

1.1 Overview

This High Level Design (HLD) defines the technical and operational framework for implementing:

- An AWS Landing Zone for Mizuho in an NTT DATA AWS subscription

- A Transit Hub for routing traffic between BOOMI and AXWAY

- Direct connectivity from NTT DATA DC to the newly created AWS account

- SIEM/SOC integration using centralized logging and a collector mechanism (as stated in the SOW)

This document is intentionally high-level and defers implementation-level parameters (CIDRs, route tables, firewall rule sets, endpoint IPs, etc.) to the Discovery/LLD phase.

1.2 Current Situation (As-Is)

- Mizuho requires a new AWS environment under NTT DATA governance to support the targeted connectivity requirements.

- The SOW states a requirement to enable traffic exchange between two third parties (BOOMI and AXWAY) through a transit architecture.

- Detailed “As-Is” diagrams, existing CIDR allocations, and current routing/firewall state are not included in the currently available SOW excerpt and must be captured during Discovery/LLD.

1.3 Current Architecture (As-Is)

TBD (Discovery/LLD):

- Existing connectivity between Mizuho DC, third parties, and any existing AWS environments

- Existing security inspection points, if any

- Existing logging/SIEM pathways, if any

1.4 Desired Scenario (To-Be)

Target state as per SOW requirements:

- A Landing Zone with core guardrails: IAM, GuardDuty, CloudWatch, Config, S3 logging, CloudTrail, SNS (services explicitly listed as solution components in the SOW)

- A centralized internal Transit Gateway (NTT DATA owned) connected to:

  - Direct Connect (multiple) and Site-to-Site VPN over Direct Connect

  - An Inspection VPC containing AWS Network Firewall (multi-AZ)

- A shared Transit Gateway (NTT DATA owned) shared to third parties via AWS RAM, with TGW peering between internal and shared TGWs

- Centralized logging and forwarding for SIEM/SOC using S3 + Kinesis + NTT DATA collector

— Page Break —

PAGE 4 — 2. Scope, Requirements, and Limitations

2.1 Scope (per SOW)

In scope activities include:

- Create a Landing Zone for Mizuho in an NTT DATA AWS subscription

- Create a Transit Hub to send traffic between BOOMI and AXWAY

- Establish direct connectivity to the newly created AWS account from NTT DATA DC

Additionally in scope (per SOW SIEM/SOC section):

- Centralized logging and forwarding to NTT DATA SIEM/SOC (transit flow logs, VPC logs, CloudTrail & Config logs, Network Firewall logs)

2.2 Requirements (derived only from SOW text)

The following are explicitly stated or directly implied in the SOW excerpt:

- No overlapping CIDR across Mizuho DC, NTT DATA AWS, and Third-party AWS

- Endpoint details must be exchanged between Mizuho and Third Parties to initiate connectivity

- Mizuho and Third Parties must allow NTT DATA’s VPC NAT CIDR/IP range to access required endpoints

- Third-party AWS VPC must allow transit gateway attachment using NTT DATA’s AWS account transit gateway

- SIEM/SOC must ingest:

  - Transit flow logs

  - VPC logs

  - CloudTrail & Config logs

  - Network Firewall logs

2.3 Limitations

The SOW excerpt visible earlier does not contain a clear “Out of Scope” list for the build portion. Therefore:

- Any limitations/out-of-scope items are TBD unless separately stated in the full SOW/proposal (requires re-upload to confirm).

2.4 Requirements Table

| Req ID | Requirement | Source | HLD Treatment |
| --- | --- | --- | --- |
| R-01 | Build AWS Landing Zone in NTT DATA AWS subscription for Mizuho | SOW Scope | Included |
| R-02 | Build Transit Hub to route traffic BOOMI ↔ AXWAY | SOW Scope | Included |
| R-03 | Establish connectivity from NTT DATA DC to AWS account | SOW Scope | Included |
| R-04 | Implement centralized logging and forwarding to SIEM/SOC | SOW SIEM/SOC section | Included |
| R-05 | No overlapping CIDR (Mizuho DC/NTT AWS/3rd party AWS) | SOW Assumptions | Enforced / validated during LLD |

2.5 Assumptions Table (from SOW)

| A-ID | Assumption | HLD Treatment |
| --- | --- | --- |
| A-01 | No overlapping CIDR across Mizuho DC, NTT AWS, Third-party AWS | Validate during discovery/LLD |
| A-02 | Mizuho and Third Party have endpoint details from each other | Dependency for connectivity |
| A-03 | Mizuho and Third Party allow NTT NAT CIDR/IP access | Dependency for app/service reachability |
| A-04 | Third-party AWS VPC allows TGW attachment using NTT TGW | Dependency for transit connectivity |

2.6 Constraints Table

| C-ID | Constraint | HLD Treatment |
| --- | --- | --- |
| C-01 | Third-party tasks exist outside NTT control (TGW attachments in their account) | Addressed via RACI and dependency tracking |
| C-02 | Sizing and AWS estimate may be revisited | Quarterly/3-month review noted in SOW |

2.7 Risks Table

| Risk ID | Risk | Impact | Mitigation |
| --- | --- | --- | --- |
| RK-01 | CIDR overlap discovered late | Rework of routing/VPN/TGW | Validate early in discovery |
| RK-02 | Third party delays attachment/route changes | Project delay | Track dependencies; defined RACI |
| RK-03 | Logging sources volume differs from assumptions | Cost / capacity variance | Validate in discovery; adjust sizing |
| RK-04 | Required endpoint access not allowed | Connectivity failure | Confirm NAT/IP allowlisting early |

2.8 Implementation Plan and Strategy (High-Level)

- Design / Discovery / LLD

  - Capture CIDR, routing intent, traffic workflows, firewall policies

- Provision AWS account and Landing Zone guardrails

  - IAM/Identity Center, CloudTrail, Config, CloudWatch, S3 logging, GuardDuty, SNS

- Implement Transit Hub connectivity

  - Direct Connect + S2S VPN over DX, internal TGW, shared TGW, peering, attachments

- Implement Inspection and Security Controls

  - Inspection VPC, AWS Network Firewall (multi-AZ), logging and alerting

- SIEM/SOC integration

  - Centralized log storage, Kinesis stream, collector forwarding

- Testing and Handover

  - Connectivity verification, logging verification, operational handover

— Page Break —

PAGE 5 — 3. Configuration Update / Change Process (Template “Update Process”)

Note: The original template section name was “Update Process” (in the demo it referenced golden image updates).
For this solution, the equivalent controlled update process applies to: firewall policy updates, routing changes, logging pipeline changes, and connectivity changes.

3.1 Overview

All changes to the Landing Zone, Transit Hub, inspection policies, and logging integrations must follow controlled change practices to ensure:

- Traceability

- Approval and accountability

- Reduced outage risk

- Auditability for security controls

3.2 Project RACI Matrix (Attach RACI from SOW)

The RACI tables included in Section 7 are taken from the SOW excerpt that was visible earlier.

3.3 Infrastructure and Licenses

Confirmed from SOW solution components:

- AWS account under NTT DATA ownership for build

- AWS-native services (Network Firewall, TGW, CloudTrail, Config, CloudWatch, GuardDuty, S3, SNS, Identity Center)

- SIEM/SOC forwarding uses NTT DATA collector + Kinesis + centralized S3

Licensing details are not explicitly detailed in the SOW excerpt (TBD).

3.4 Professional Services

Professional services scope includes design and implementation activities described in the SOW RACI tables (LLD design, landing zone build, TGW build, inspection and firewall build, logging pipeline build).

3.5 Deployment Activities (High-Level)

- Build landing zone guardrails

- Implement internal TGW and DX/VPN connectivity

- Implement inspection VPC and Network Firewall

- Implement shared TGW, RAM share, TGW peering

- Coordinate and approve third-party TGW attachments

- Implement logging pipeline and SIEM forwarding

3.6 Acceptance Testing Activities (High-Level)

- Validate TGW routing and reachability paths (Boomi ↔ Axway)

- Validate DC ↔ AWS connectivity over DX + VPN

- Validate inspection path enforcement (traffic inspection + logs)

- Validate logging delivery into S3/Kinesis/collector pipeline

— Page Break —

PAGE 6 — 4. Solution Architecture

4.1 The Solution

The solution delivers an NTT DATA-managed AWS environment for Mizuho consisting of:

- A baseline Landing Zone with security, monitoring, and logging guardrails

- A Transit Hub architecture using:

  - Internal Transit Gateway (centralized routing)

  - Shared Transit Gateway for third-party connectivity

  - Transit Gateway peering between internal and shared TGWs

  - Inspection VPC with AWS Network Firewall to inspect centralized TGW traffic

- Direct connectivity from NTT DATA DC using Direct Connect and Site-to-Site VPN over Direct Connect

- Centralized logging and forwarding into NTT DATA SIEM/SOC

4.2 Key Components of the Solution (from SOW)

Landing Zone & Transit Hub — Core Components

- AWS Account (NTT DATA)

- Direct Connect ×4 (NTT DATA)

- S2S VPN via Direct Connect ×4 (NTT DATA)

- S2S VPN – NTT DATA Management Zone ×2 (NTT DATA)

- Transit Gateway (internal/central TGW) (NTT DATA)

- Transit Gateway for 3rd party (shared TGW) (NTT DATA)

- Transit Gateway peering (NTT DATA)

- TGW attachment – Direct Connect Gateway ×1 (NTT DATA)

- Inspection VPC ×1 (NTT DATA)

- Inspection subnets ×6 (NTT DATA)

- TGW attachment – Inspection VPC ×1 (NTT DATA)

- TGW attachment per – Axway VPC ×2 (AXWAY)

- TGW attachment per – Boomi VPC ×2 (BOOMI)

- AWS Network Firewall ×2 (NTT DATA)

- NAT Gateway ×2 (NTT DATA)

- AWS Identity Center (SSO) (NTT DATA)

- IAM, Config, CloudTrail, CloudWatch, SNS, S3, GuardDuty (NTT DATA)

SIEM/SOC Components

- S2S VPN via Direct Connect ×1 (NTT DATA)

- S3 buckets for AWS component logs (NTT DATA)

- Kinesis Data Stream (NTT DATA)

- NTT DATA SIEM collector setup (NTT DATA)

4.3 SIEM/SOC Log Sources (from SOW)

- Transit flow logs

- VPC logs

- CloudTrail & Config logs

- Network Firewall logs

— Page Break —

PAGE 7 — 5. Networking Solution

5.1 VPC Architecture and Subnet Design

Confirmed items (SOW):

- An Inspection VPC is created with 6 subnets

- The Inspection VPC hosts:

  - TGW attachment ENIs

  - Network Firewall endpoints (multi-AZ implied)

  - NAT Gateways (2)

TBD (Discovery/LLD):

- Inspection VPC CIDR

- Subnet CIDRs and AZ mapping

- Route table specifics and propagation/association strategy

5.2 Routing and Transit Connectivity (High-Level)

The routing intent is:

- Use the internal centralized TGW as the primary routing hub for:

  - NTT DATA DC ↔ AWS traffic

  - East-west traffic requiring inspection (as per firewall requirement)

- Use a shared TGW to onboard third-party VPCs via AWS RAM

- Use TGW peering between internal TGW and shared TGW to enable controlled third-party connectivity

TBD (Discovery/LLD):

- Exact routing domains (separate TGW route tables for prod/non-prod, inspection, DX, third-party)

- Whether traffic is forced through inspection for all paths (intended by SOW statement “inspect the centralized TGW traffic”)

5.3 Direct Connect and Site-to-Site VPN

Confirmed items (SOW):

- Direct Connect ×4

- S2S VPN via Direct Connect ×4

- TGW attachment to Direct Connect Gateway ×1

TBD (Discovery/LLD):

- BGP/route propagation design

- Tunnel parameters / encryption settings

- DX locations / bandwidth / VLAN and VIF design

5.4 VPN and Access Management Zone Integration

Confirmed items (SOW):

- S2S VPN – NTT DATA Management Zone ×2

- Connectivity requirement includes “NTT DATA Management zone” as an attachment/connectivity site.

TBD (Discovery/LLD):

- Termination points and routing patterns between management zone and managed AWS VPCs

- Allowed management ports and access boundaries

5.5 Inspection VPC and AWS Network Firewall

Confirmed items (SOW + RACI text):

- Deploy AWS Network Firewall (multi-AZ) in the inspection VPC

- Configure firewall policies and rules to inspect centralized TGW traffic

- Enable stateful rules with strict order, reactive monitoring, logging, and SNS notifications

TBD (Discovery/LLD):

- Rule groups and policy content

- Alert thresholds and SNS subscriptions

- Flow symmetry and return path handling

5.6 DNS and Name Resolution

Not explicitly described in the SOW excerpt. TBD.

— Page Break —

PAGE 8 — 6. Governance, IAM, and Guardrails

6.1 Identity and Access Management

Confirmed items (SOW solution components):

- AWS Identity Center for AWS SSO

- IAM

HLD intent:

- Centralize access management through Identity Center and IAM policies aligned to least privilege.

- Separate responsibilities across NTT DATA / Mizuho / Third Parties per RACI.

TBD (Discovery/LLD):

- Identity source and federation method

- Role model and permission boundaries

6.2 Logging and Audit

Confirmed items (SOW solution components):

- CloudTrail

- Config

- CloudWatch

- S3

- SNS

HLD intent:

- Capture account activity via CloudTrail and configuration drift via Config.

- Centralize logs in S3 and forward selected streams to SIEM/SOC as per SIEM design.

6.3 Security Services

Confirmed items (SOW solution components):

- GuardDuty

- AWS Network Firewall (in inspection VPC)

HLD intent:

- Continuous threat detection (GuardDuty)

- Central inspection and enforcement (Network Firewall)

- Alerting via SNS where applicable

— Page Break —

PAGE 9 — 7. Activities, RACI, Assumptions, and Sizing (Landing Zone & Transit Hub)

7.1 Activities and RACI (from SOW)

| Activity | R | A | C | I |
| --- | --- | --- | --- | --- |
| LLD design to capture VPC CIDR, route table, traffic workflow requirements and firewall configuration & policies | NTT DATA | NTT DATA | Client, Third Party | Client, Third Party |
| Create NTT DATA AWS account for client | NTT DATA | NTT DATA | Client | Client |
| Create Landing Zone with necessary guardrails – IAM, GuardDuty, CloudWatch, Config, S3 logging | NTT DATA | NTT DATA | Client | Client |
| Create centralized transit gateway and establish connection to the direct connect with IPsec S2S VPN | NTT DATA | NTT DATA | Client | Client |
| Create an Inspection VPC with subnets for TGW ENI and Firewall endpoints | NTT DATA | NTT DATA | Client | Client |
| Create AWS Network Firewall (multi-AZ) with required firewall policy/rules; enable stateful rules, reactive monitoring, logs and SNS notifications | NTT DATA | NTT DATA | Client, Third Party | Client, Third Party |
| Create shared transit gateway in NTT AWS account and share to third-party account via AWS RAM | NTT DATA | NTT DATA | Third Party | Client, Third Party |
| Create TGW peering for centralized TGW and shared TGW | NTT DATA | NTT DATA | Third Party | Client, Third Party |
| Create TGW attachment using shared TGW in third-party account for prod and non-prod | Third Party | Third Party | NTT DATA | Client, NTT DATA |
| Approve TGW attachment request in NTT DATA AWS account | NTT DATA | NTT DATA | Third Party | Client, Third Party |
| Create necessary route tables for centralized TGW, shared TGW, and centralized inspection VPC | NTT DATA | NTT DATA | Client, Third Party | Client, Third Party |
| Create NAT Gateway | NTT DATA | NTT DATA | Client, Third Party | Client, Third Party |
| Create necessary route table in third-party AWS account and allow required access | Third Party | Third Party | Client, NTT DATA | Client, NTT DATA |

— Page Break —

PAGE 10 — 7.2 SIEM & SOC Activities & RACI (from SOW)

SIEM & SOC Activities & RACI

| Activity | R | A | C | I |
| --- | --- | --- | --- | --- |
| LLD design to capture centralized S3 and Kinesis data stream to NTT DATA SOC | NTT DATA | NTT DATA | Client | Client |
| Setup centralized log and Kinesis data stream for Mizuho NTT DATA SOC for Transit flow logs, VPC logs, Network Firewall, CloudTrail & Config | NTT DATA | NTT DATA | Client | Client |

— Page Break —

PAGE 11 — 7.3 Assumptions: Data Transfer Sizing (from SOW)

Note: The SOW table contained blanks for certain columns in the excerpt that was visible earlier. I am not filling missing numbers.

Data Transfer Sizing

| Data Transfers | Files per month | Size per file (MB) | Total size per month (GB) |
| --- | --- | --- | --- |
| Transfer In from DC to AWS – 20% | (blank in excerpt) | (blank) | 10 (as shown in excerpt) |
| Transfer Into DC from AWS – 100% | 10000 | 5 | 50 |
| Transfer between BOOMI & AXWAY – 200% of all | (blank) | (blank) | 120 |
| TGW1 attach to FW | (blank) | (blank) | 180 |
| TGW1 attach to peer 1 to TGW2 | (blank) | (blank) | 10 |
| TGW1 attach to DC | (blank) | (blank) | 50 |
| TGW2 attach to peer 2 to TGW1 | (blank) | (blank) | 50 |
| TGW2 attach to BOOMI | (blank) | (blank) | 65 |
| TGW2 attach AXWAY | (blank) | (blank) | 65 |

— Page Break —

PAGE 12 — 7.4 SIEM & SOC Sizing (from SOW)

SIEM & SOC Sizing

| Security | GB per month | EPS per month | Data records per day (Kinesis) | Data record size | Short term retention | Long term retention |
| --- | --- | --- | --- | --- | --- | --- |
| SIEM & SOC requirement | 500 | 600 | 15 million | 5 KB | 3 months | 9 months |

Additional notes from SOW:

- NTT DATA will use a collector within the NTT AWS account to forward necessary information to NTT DATA SIEM & SOC.

- Data sources include:

  - Transit flow logs

  - VPC logs

  - CloudTrail & Config logs

  - Network Firewall logs

— Page Break —

PAGE 13 — 7.5 Transit Gateway attachment / connectivity (from SOW)

Connectivity Requirements

| Site / VPC | Qty |
| --- | --- |
| NTT DATA DC | 1 |
| NTT DATA Management zone | 1 |
| Inspection VPC | 1 |
| BOOMI Production VPC | 1 |
| BOOMI Development VPC | 1 |
| AXWAY Production VPC | 1 |
| AXWAY Development VPC | 1 |
| Central TGW and Shared TGW Peering | 1 |

Additional assumptions from SOW:

- No overlapping CIDR across Mizuho DC, NTT DATA AWS and Third-party AWS

- Both Mizuho and Third Party will have necessary endpoint details from each other

- Mizuho and Third Party to allow NTT DATA’s VPC NAT CIDR range/IP to access required endpoint

- Third-party AWS VPC to allow transit gateway attachment by using NTT DATA’s AWS account Transit Gateway

- AWS estimate may be reviewed during implementation and every 3 months

— Page Break —

PAGE 14 — 8. Managed Services — Operation and Support (from SOW)

8.1 Service Delivery Process (Summary)

SOW states NTT provides:

- Full Coverage (24x7) option typically for production environments

Service Management Framework alignment:

- ITIL v4 and ISO 20000 aligned processes, including:

  - Service asset & configuration management

  - Event management

  - Incident management

  - Problem management

  - Request fulfilment

  - Change management

  - Continual Service Improvement

  - Service level management

  - Availability and capacity management

8.2 Event Management (Key Behavior)

Monitoring runs at a set frequency. If anomaly detected:

- System rechecks twice

- If persistent, generates alert

- For SLA availability, downtime starts after second recheck

Event Management Table (from SOW)

| Alert Response | Output |
| --- | --- |
| No alert, data only | No alert nor incident ticket; data collected for information |
| Priority 1–4 | Generates an alert ticket managed by operations team |
| Solution Monitor | Generates an alert immediately escalated to P1 Incident ticket (used for application availability when in-scope) |

— Page Break —

PAGE 15 — 8.3 Incident Management (from SOW)

Incident Priorities (Impact vs Urgency)

SOW defines priority assignment based on impact and urgency.

Incident Priorities Table (from SOW)

| Urgency \ Impact | High | Medium | Low |
| --- | --- | --- | --- |
| High | Critical (P1) | High (P2) | Medium (P3) |
| Medium | High (P2) | Medium (P3) | Low (P4) |
| Low | Medium (P3) | Low (P4) | Low (P4) |

SOW notes:

- Priority assignment may be applied automatically by alert mechanism

- Major Incident Management may be invoked under defined conditions

- Incident Report for Major Incidents targeted within 5 business days (as per SOW text)

— Page Break —

PAGE 16 — 8.4 Service Level Agreement and Objectives (from SOW)

PaaS Architecture SLA (from SOW)

| Performance Area | Compliance Date | Performance Metric |
| --- | --- | --- |
| Production Client Solution availability | Service Commencement Date | 99.95% Production Client Solution Availability for HA architectures with automatic failover (within Supplier control and measurable via agreed Solution Monitor) |

SOW note:

- SLAs are dependent on AWS SLA; if any AWS resource cannot provide the SLA with HA setup, overall SLA may be affected.

Service Level Objectives (from SOW)

Incident Resolution Targets

- P1 Critical: 4 hours

- P2 High: 8 hours

- P3 Medium: 24 hours

Service Request Response Time Target (≥95% monthly)

- Request for information: Response within 24 hours

- Standard change: Response within 24 hours

Service Request Fulfilment Time Target (≥95% monthly)

- Request for information: Fulfil within 48 hours

- Standard change: Fulfil within 48 hours

Problem Management RCA Target (≥95% monthly)

- P1: Preliminary findings within 5 business days; final within 10 business days

Appendix A: Solution Components (from SOW)

Landing Zone & Transit Hub — Solution Components

| AWS Resource | Owner |
| --- | --- |
| AWS Account | NTT DATA |
| Direct Connect ×4 | NTT DATA |
| S2S VPN via Direct Connect ×4 | NTT DATA |
| S2S VPN – NTT DATA Management zone ×2 | NTT DATA |
| Transit Gateway (internal/central TGW) | NTT DATA |
| Transit Gateway for 3rd party (shared TGW) | NTT DATA |
| Transit Gateway peering | NTT DATA |
| TGW attachment – Direct Connect Gateway ×1 | NTT DATA |
| Inspection VPC ×1 | NTT DATA |
| Inspection Subnet ×6 | NTT DATA |
| TGW attachment – Inspection VPC ×1 | NTT DATA |
| TGW attachment per – Axway VPC ×2 | AXWAY |
| TGW attachment per – BOOMI VPC ×2 | BOOMI |
| AWS Network Firewall ×2 | NTT DATA |
| NAT Gateway ×2 | NTT DATA |
| AWS Identity Center for AWS SSO | NTT DATA |
| IAM | NTT DATA |
| Config | NTT DATA |
| CloudTrail | NTT DATA |
| CloudWatch | NTT DATA |
| SNS | NTT DATA |
| S3 | NTT DATA |
| GuardDuty | NTT DATA |

— Page Break —

PAGE 18 — Appendix B: SIEM/SOC Components (from SOW) + Open Items

SIEM and SOC Solution Components

| AWS Resource | Owner |
| --- | --- |
| AWS Account | NTT DATA |
| S2S VPN via Direct Connect ×1 | NTT DATA |
| S3 buckets for various AWS components logs | NTT DATA |
| Kinesis Data Stream | NTT DATA |
| NTT DATA SIEM collector setup | NTT DATA |